# Team 2 – Report 17.3.2017

Heinonen Lauri

Kuuru Kimmo

Pallasoja Tatu

Sydänmetsä Santeri

## Sprint V

The follwing things have been made during the sprint:

* Database
  + Ready
* Returning loans function
* Calendar component & datepicker ready

|  |  |  |  |
| --- | --- | --- | --- |
| Risks | How to prevent | Probability (1-5) | Seriousness |
| Lack of experience | Foreshadowing, practice, finding information and good operating models | 5 | 1-3 |
| Scheduling problems | Try not to underestimate the workload | 3 | 2 |
| Difficulties in developement | Group counseling and asking for advice when needed | 3 | 3 |
| Getting stuck | Observing the situation frequently and asking for help | 1-2 | 4 |

To do:

* Bugfix
* User authentication
* Normal user interface
* potential loan history?

We’ve worked on the project for about 9 hours this sprint. The project is nearly done.

|  |  |  |
| --- | --- | --- |
| Feature | Targeted sprint | Readiness |
| Database | Sprint 1-5 | 100% |
| Categories  - Adding  - Editing  - Removal | Sprint 1-2 | 100%  100%  100% |
| Devices  - Adding  - Editing  - Removal | Sprint 1-2 | 100%  100%  100% |
| - Reservation function | Sprint 3-4 | 100% |
| - Loaning function | Sprint 3-4 | 100% |
| - Active reservation and loan list | Sprint 3 | 100% |
| Recearch  - Calendar component | Sprint 1 | 100% |
| Calendar  - Datepicker implementation | Sprint 2-4  Sprint ~~3-4~~ 5 | 100%  100% |
| Device availability check | Sprint ~~3-4~~ 5 | 100% |
| Normal user interface | Sprint 5-6 | 0% |
| User authentication | Sprint 6 | 0% |